#### Product list for the National LAWS Project

| Product | Publication Date | Description | Method of publication |
| --- | --- | --- | --- |
| Starter Kit |  |  |  |
| LgoL.net 2nd Timebox | 22/09/03 | A middleware / messaging broker system to connect online forms with back-end systems and other government systems | Available on work stream CD, and via www.lgolnet.org website. |
| LgoL.net 3rd Timebox | 29/12/03 |  | Dependant on additional funding becoming available |
| LgoL.net 4th Timebox | 26/03/04 |  | Dependant on additional funding becoming available |
| Generic Content | 17/02/04 | Generic templates covering all areas of the I&DeA e-services list. Content templates available for loading into 3rd party CMS systems or for use as standard HTML files. | Available pre-loaded into APLAWS+, download via laws.tameside.gov.uk on the Work Stream CD or ESD-Toolkit |
| 5 Transactional services | 31/04/04 | 5 pre-populated, high volume XML schemas for transactional services These are: Library membership Change of name and address Complaints Death notification Balances | Available via laws.tameside.gov.uk or on the work stream CD |
| LgoL.hub | 31/03/04 | A hub server providing secure email facility through secure tunnelling and digital certificate authentication | Online application via laws.tameside.gov.uk and www.laws-project.org.uk |
| Content Management System |  |  |  |
| beta APLAWS Plus release | 19/09/03 | A content management system allowing content creation and site management | APLAWS website |
| Final release sign off | 5/12/03 | A content management system allowing content creation and site management | APLAWS website |
| New Template load system | Not specified | Tool which provides capability for loading pre-populated XML content to APLAWS. | APLAWS website |
| New Templates | Not specified |  | APLAWS website |
| NEW |  |  |  |
| Improved “Core” APLAWS+ | December 2003 |  | APLAWS website |
| New Template load system | February 2003 |  |  |
| New Templates | February 2003 |  |  |
| New Back-end system | February 2003 |  |  |
| New Integrated APLAWS+ release | March 2003 |  | APLAWS website |
| Information Architecture and Standards strand complete | 31/03/04 |  | ESD Toolkit and LAWs Website |
| National Local Authority Category List ready for consultation | 30/0903 | Publication of new Local Authority Category List based on research from the four regional workshops and consultation with experts in this field of work. | ESD Toolkit and LAWs Website |
| ESD toolkit, Government Category List and Local Authority Category List integration complete | 30/09/03 | Local Authority Category List (yet to be named) clustering themes in logical customer centric groupings, mapped to individual PIDs in the ESD Toolkit. In turn, these will also be mapped to the Government Category List. There will be a specification of naming and numbering conventions. PIDs will keep their existing numbers. | ESD Toolkit and LAWs Website |
| Recommendations for syndication complete | 31/12/03 | Basic XML Standard for Local Authority Web pages. Working examples of content syndication Guidance document | ESD Toolkit and LAWs Website |
| Recommendations for URLs complete | 31/12/03 | Recommendations, compiled in conjunction with the new category list, on standardising the high volume web site “hits”. | ESD Toolkit and LAWs Website |
| Recommendations for revision of the Government Meta Data Standard complete | 31/12/03 | A revised LAWs eGMS guidance document combining work donated by other Local Authorities and CRM which feeds into the existing Government Standards. | ESD Toolkit and LAWs Website |
| Standardised XML content type schemas | 31/12/03 | XML scheme for publishing information for a service performed as part of LACL work above. | ESD Toolkit and LAWs Website |
| National Local Authority Category List Complete | 31/12/04 | Fully tested version of the Category list with keywords, mappings and a version control mechanism. | ESD Toolkit and LAWs Website |
| Organisational Development | 31/03/04 |  |  |
| SOCITM report | 12/09/03 | Report capturing best organisational development practices used by “top 20” local authorities, as identified by SOCITM’s Insight report. |  |
| Organisational Structure and Process Design complete - Sample organisational structures | 12/12/03 | 3 sample organisational structures (to reflect the range in local authority size, degree of transactional capability and skill level) to be used as guidelines in outlining the final organisational structure for authorities implementing the LAWs technical products. | LAWs website |
| Organisational Structure and Process Design complete - Sample roles and responsibilities | 12/12/03 | Sample generic roles and responsibilities for positions identified in the range of organisational structures defined above. | LAWs website |
| Organisational Structure and Process Design complete - Capacity Planning | 12/12/03 | Capacity planning framework for determining FTE required to support and maintain the content management system, the community modules, and the revised transactional processes. Guidelines to assist local authorities in tailoring the baseline organisational structures to fit their specific circumstances. | LAWs website |
| Organisational Structure and Process Design complete - Migration tool | 12/12/03 | Documentation that details migration risks and issues associated to people and processes and provides best practice recommendations for overcoming them. A tool that will assist local authorities map/migrate their existing people (and skill sets) into their new organisation structure A change management framework that will guide local authorities through the process of the organisational transformation | LAWs website |
| Organisational Structure and Process Design complete Process maps for APLAWS-related tasks | 12/12/03 | Maps for processes required to support and maintain the content management system products, the community modules and for the transactional services to be provided through the LAWs products. Templates to assist local authorities in mapping their As Is processes | LAWs website |
| Performance Metrics - Metrics related to sample roles and responsibilities | 27/02/04 | Role-specific performance metrics outlining the key performance indicators for each of the roles identified in the Organisation Structure work package. | LAWs website |
| Performance Metrics Frameworks and guidelines to measure website’s effectiveness in addressing issues | 27/02/04 | Business performance metrics and guidelines relating to how local authorities measure the impact and reach of their web-based initiatives when implementing policy decisions. These will include directions on what policy issues to address using the LAWs tools, what metrics to track and any tools that can be used to track these metrics. | LAWs website |
| Community Engagement |  |  |  |
| Community Modules | 30/01/04 | Five Community modules will be developed which encourage interaction with the community. They are: Jobs, Events, Clubs, Self Publishing, Locations Publisher. | LAWs website |
| Useful, Usable, Used Guidelines | 30/01/04 | A collection of usability and accessibility guidelines relating to local authority websites. | LAWs website |
| Community Engagement Best Practice | 30/01/04 | A research report identifying how local authorities have successfully engaged community groups and identification of those modules that have been successfully implemented with a high-degree of take-up. | LAWs website |
| Evaluation toolkit - Usability and Accessibility review tool | 30/01/04 | A model that enables local authorities to test the usability and accessibility of the websites. The model will also track the usage of the site and provide statistics that can be compared to industry benchmarks. | LAWs website |
| Better Connected: Progress Review | 19/12/04 | A report that highlights what needs to be done to engage with the user. An in-depth report based upon SOCITM’s Better Connected report which shows progress made by pilot authorities adopting the LAWs National Project | LAWs website and SOCITM |